Running Questions Log

ARNG Power Platform Program  |  Guardian Nexus & Forecast  |  DaaS  |  300-Level Course

Last Updated: April 2, 2026

# How to Use This Log

Add any question, open issue, or decision point to the table below as it comes up — in sessions, meetings, or async. Assign a category, the state or entity it applies to, and a priority. Update the Status column as questions get answered. Review weekly.

# Questions & Issues

| # | Date | Question / Issue | Category | State / Entity | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 04/02/26 | What environments should each state have in Power Platform? (Dev / Test / Prod minimum?) | Power Platform | All 54 | High | Open |  |
| 2 | 04/02/26 | Who owns the DaaS layer — NGB or states? | DaaS | All 54 | High | Open |  |
| 3 | 04/02/26 | What is the Tier 1 support path when a state has a Guardian Nexus issue? | Guardian Nexus | All 54 | High | Open |  |
| 4 | 04/02/26 | What prerequisites are required before taking the 300-level course? | 300 Course | All 54 | Medium | Open | 100/200 completion |
| 5 | 04/02/26 | Which states are furthest behind on Power Platform adoption? | Power Platform | All 54 | Medium | Open |  |
| 6 | 04/02/26 | What SLA targets apply to the 54 for Forecast support? | Forecast | All 54 | High | Open |  |
| 7 |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |

# Category Reference

| Category | Description | Owner |
| --- | --- | --- |
| Power Platform | Environment mgmt, governance, licensing, ALM for state Power Platform tenants | NGB/State |
| Guardian Nexus | Issues, feature requests, and Q&A for Guardian Nexus product | Product Team |
| Forecast | Support tickets, questions, and feature requests for Forecast | Product Team |
| DaaS | Data As A Service — design, pipeline, governance, state onboarding | NGB |
| 300 Course | Curriculum, content, delivery logistics, prerequisites, assessments | Training |
| Support | Tiered support model, SLAs, escalation paths, staffing | NGB |
| General | Cross-cutting or unclassified questions | TBD |

# Priority & Status Definitions

| Field | Value | Meaning |
| --- | --- | --- |
| Priority | Critical | Blocking — needs answer within 24 hrs |
| Priority | High | Important — needs answer within 1 week |
| Priority | Medium | Needed but not urgent — 2-3 weeks |
| Priority | Low | Nice to have — backlog |
| Status | Open | Question raised, no answer yet |
| Status | In Progress | Being researched or discussed |
| Status | Answered | Resolution documented |
| Status | Deferred | Will address in future sprint/cycle |
| Status | Closed | No longer relevant |